GDA COMMAND PLATFORM

Project Completion Roadmap

Generated: April 30, 2026  |  Operator: Shawn Seffernick, President EIS/GDA OU3  |  Sessions: S-159 through S-170

# 1. What Has Been Built (Sessions S-159 through S-170)

## 1.1 Platform Architecture — Complete

| Layer | Component | Status | Location |
| --- | --- | --- | --- |
| Infrastructure | VPS (Hostinger) — 187.77.206.105 | LIVE | Managed by Traefik + Docker |
| Core Engine | n8n v2.49.0 — ~156 active workflows | LIVE | n8n.csr-llc.tech |
| Database | Postgres (n8n-envision-postgres-1) | LIVE | Docker container, db: n8n |
| Frontend | React/Vite SPA — gda.csr-llc.tech | LIVE | /opt/gda-command/ + nginx |
| API Gateway | GDA API Gateway v1 (Node/Express) | PARTIAL | /opt/gda-api-gateway-v1/ — files present, systemd live but nginx NOT wired |
| MCP Bridge | supergateway → mcp.csr-llc.tech | LIVE | Port 3002, streamableHttp |
| Telegram Bot | @gda_command_bot | LIVE | workflow 1ItrrFxGI3L43Pdv |

## 1.2 React Frontend — 23 Pages

| Page Group | Pages | Status |
| --- | --- | --- |
| Intelligence | Launchpad, Morning Brief, Intel Feed, Daily SITREP, AI Agent Chat, Deep Research | LIVE |
| Business Dev | Opportunities, OODA Loop, Capture Plans, PWin Calculator, Meeting Notes, Competitive Intel | LIVE |
| Capture & Proposals | Bid Strategy, Compliance Matrix, Document Hub, Proposal Review, Proposal Factory, Teaming Finder | LIVE |
| Financial & Platform | Risk Register, Financial Bible, Platform Health, QA Center, Platform Guide | LIVE |
| Auth-key pages (5) | IdiqOnRamp, IncumbentAnalysis, BlackHat, Wargame, TeamingFinder — auth_key still hardcoded in request bodies | OPEN DEBT |

## 1.3 n8n Workflow Inventory

| Category | Key Workflows | Status |
| --- | --- | --- |
| API Core | dashboard-mega (UYGJPu7N5YZblvEU), opp-tracker 2 (SEJLE89wZa1yfQyB), ooda-loop 2 (pkPpMhiz8IdRy7To), launchpad-funnel (vaRzM1Jl6HcXjuxs) | LIVE |
| Platform Ops | platform-health (UBgoJGxZro834RbT), daily-actions (C7Bh7KcAl1IgSTRr), deploy (8GnGxnBL9TJjj1i2) | LIVE |
| Intelligence | morning-briefing-v1 (YIvCdrOgF1LGmFNL), intel-feed (KIT8cj4V2cMFdSkA), morning-briefing (0zVPgmYsvcqhyyo6) | LIVE |
| Data | data-learn (Fn02pKArk2YcyQp5), ndaa-far-ingest (afjmc6tOjffkEC3k), capture-plan (QgperN6cuOpfnb09) | LIVE |
| Scheduled | weekly-comp-scan, nightly-fy-revenue-calc, data-retention, competitor-crawler | LIVE — unverified post-fix |
| QA Agents | agent-runner (TxcPdvx2Ld9rE9er) — FIXED fetch-based, fix-runner (aAVitXXjGWaP7bb2) — INACTIVE | PARTIAL |
| Utilities | ssh-read-file (IcD4K740vpWSIuaZ), error-handler (2Swf6LP9AzFjHFYU), controlled-fix-agent (akvlbmdUBCgx58PC) | LIVE |

## 1.4 Hardening Completed

| HP Item | Description | Status |
| --- | --- | --- |
| HP-1 | SSH read endpoint — headerAuth added (credential fTrhOzBkjS1s67bm) | DONE |
| HP-3 | SSH command allowlist Guard Code node deployed | DONE |
| HP-6 | Webhook key rotation (current: gda-api-2026-f584dae2) | DONE |
| HP-8 | queryReplacement fully purged platform-wide | DONE |
| Auth Guards | 8 Auth Guard Code nodes removed from live n8n (S-168-02) | DONE |
| HP-2 | API keys to gateway (server-side) — Gateway built, nginx proxy PENDING | PARTIAL |
| HP-4 | Execution retention audit | NOT STARTED |
| HP-5 | Error handler coverage — 6 cron workflows unverified | PARTIAL |
| HP-7 | nginx rate limiting | NOT STARTED |

# 2. Current State — End of S-170 (April 30, 2026)

The following is ground-truth state entering the next session. This is not a plan — this is what is confirmed live on the VPS.

| System | State | Notes |
| --- | --- | --- |
| n8n | LIVE v2.49.0 | 156 active workflows, $2.3B pipeline, 103 PURSUE opps |
| React SPA | LIVE | gda.csr-llc.tech — 23 pages, 23/23 sidebar routes passing |
| API Gateway files | ON VPS, NOT persistent | Files in /opt/gda-api-gateway-v1/. Systemd unit WRITTEN and ACTIVE per S-170. nginx /api/ proxy NOT yet wired. |
| Gateway nginx proxy | NOT WIRED | S-170 was blocked: n8n:n8n_test_workflow timed out after 1st call |
| QA agent-runner | FIXED, ACTIVE | fetch-based, health {ok:true} verified S-168 |
| QA fix-runner | INACTIVE | aAVitXXjGWaP7bb2 — never activated |
| Rescue Map workflows | 6 unaudited | weekly-comp-scan, morning-briefing-v1, nightly-fy-revenue-calc, data-retention, e2e-gemini-report, dept-opp-sweep |
| 5 React pages | auth_key in body | IdiqOnRamp, IncumbentAnalysis, BlackHat, Wargame, TeamingFinder — never patched |
| Gist update workflow | DEAD | t85atQIzsTajgUre no longer exists — not yet rebuilt |
| MCP issue | n8n:prefix times out | Use fuck-this-shit: prefix. n8n_test_workflow hangs after 1st call each session. |

# 3. What Remains — Sequenced Completion Roadmap

## 3.1 Critical Path — Must Complete in Order

These items are blocking each other. Complete in sequence.

## Block A — Gateway Goes Live (S-171)

The API Gateway is 95% done. The only missing piece is the nginx proxy. Everything downstream (React auth_key removal, QA center rewiring) depends on this being up.

| Step | Action | Tool / Method | Success Criteria |
| --- | --- | --- | --- |
| A-1 | Confirm systemd gda-gateway is active | SSH: systemctl is-active gda-gateway | Returns "active" |
| A-2 | Confirm gateway health on localhost | SSH: curl 127.0.0.1:8788/health | webhookConfigured:true, apiConfigured:true |
| A-3 | Write nginx proxy block for /api/ | SSH tee → /etc/nginx/sites-available/gda (or conf.d file) | location /api/ { proxy_pass http://127.0.0.1:8788; } |
| A-4 | Test nginx config + reload | SSH: nginx -t && systemctl reload nginx | nginx -t returns OK |
| A-5 | Public health check | SSH: curl https://gda.csr-llc.tech/api/health OR curl via python3 urllib | HTTP 200 with JSON envelope |

## Block B — React Auth Cleanup (S-171 continued)

Once /api/ proxies through the gateway, remove hardcoded auth_key from 5 React pages. Gateway adds the key server-side — pages must send nothing.

| Step | Action | Files | Notes |
| --- | --- | --- | --- |
| B-1 | Read live App.jsx to confirm current state | SSH: wc -c + grep auth_key /opt/gda-command/src/App.jsx | Confirm key still present before patching |
| B-2 | Strip auth_key from 5 page components | IdiqOnRampPage, IncumbentAnalysisPage, BlackHatPage, WargamePage, TeamingFinderPage | Remove: auth_key: gda-api-2026-f584dae2 from POST bodies |
| B-3 | Build + deploy | Deploy workflow 8GnGxnBL9TJjj1i2 | Verify versionCounter bump + 200 from affected pages |

## Block C — QA Infrastructure Online (S-171/172)

| Step | Action | Details |
| --- | --- | --- |
| C-1 | Activate fix-runner | n8n_update_partial_workflow aAVitXXjGWaP7bb2 — set active:true, keep GDA_QA_FIX_MODE=dry-run |
| C-2 | Run fix-runner health check | Call /webhook/gda-qa-fix with {action:health} — must return {ok:true} |
| C-3 | Wire QA Center React page to /api/qa/health | QACenterPage currently calls n8n direct — reroute to gateway endpoint |
| C-4 | Run first QA agent inventory | Call agent-runner with {action:inventory_workflows} — baseline all 156 workflows |
| C-5 | Run react_used_workflow tests | Call agent-runner with {action:test_react_used_workflows} — confirms no 403s |

## Block D — Rescue Map Audit Closure (S-172)

Six workflows were claimed fixed in the Rescue Map but were never verified post-fix via live n8n execution. Verify each with a live test run.

| Workflow | ID | Claimed Fix | Verify Method |
| --- | --- | --- | --- |
| weekly-comp-scan | uQ5cZ97cCrx5iIXk | SQL parameterization | Manual trigger → check executions for no error |
| morning-briefing-v1 | YIvCdrOgF1LGmFNL | Stale key fix | Trigger → confirm 200 with correct response |
| nightly-fy-revenue-calc | EGQzp92GxbjTJ03X | Mega cache column fix | Trigger → confirm result in cache table |
| data-retention | LzjiBI80aDAZgDIp | timestamp/created_at fix | Trigger → confirm no column error |
| e2e-gemini-report | BLS36QTOznJ8mJlC | Hardcoded key removed | Check structure — confirm no hardcoded key |
| dept-opp-sweep | JRnWGEH9cesb8f3w | Auth fix | Trigger → confirm 200 |

## Block E — Hardening Completion (S-172/173)

| HP Item | Description | Steps |
| --- | --- | --- |
| HP-4 | Execution retention audit | Check saveDataSuccessExecution + saveDataErrorExecution on all 156 workflows — flag any storing all on success (data bloat) |
| HP-5 | Error handler coverage | Confirm errorWorkflow: 2Swf6LP9AzFjHFYU set on all 6 remaining cron workflows (not just the SSH workflow) |
| HP-7 | nginx rate limiting | SSH: add limit_req_zone + limit_req directives to nginx.conf or sites-available/gda |

## Block F — Intelligence & Automation Layer (S-173+)

This is the phase that transforms the platform from a data viewer into an autonomous BD operations system — the original vision. These items require Blocks A-E to be stable first.

| Item | Description | Dependency |
| --- | --- | --- |
| Gist update workflow | Rebuild t85atQIzsTajgUre — posts session state JSON to master Gist after session close | n8n MCP stable |
| AN-1 Incumbent analysis | AI agent workflow: analyze incumbent data, generate win themes per opportunity | QA infra online (Block C) |
| OODA Loop automation | Auto-trigger OODA analysis on new intel ingestion — currently manual trigger only | data-learn + intel-feed verified |
| Telegram daily brief | Push morning briefing to Shawn chat_id 8631035943 via @gda_command_bot on schedule | morning-briefing-v1 verified (Block D) |
| Pwin learning loop | gda_learned_weights auto-update from win/loss feedback events | gda_feedback table populated |
| Recompete alert | Early warning for contracts approaching recompete window — surface in Launchpad | opp-tracker data quality confirmed |
| Capture plan AI assist | Auto-populate capture plan sections using opportunity data + win themes | AN-1 complete |

# 4. Known Technical Debt — Do Not Lose These

| ID | Severity | Description | Fix |
| --- | --- | --- | --- |
| MCP-01 | HIGH | n8n:n8n_test_workflow times out after 1st call per session — hangs 4+ min | Always use fuck-this-shit: prefix. Load it via tool_search("fuck this shit n8n test workflow") |
| MCP-02 | HIGH | n8n:prefix management calls return auth error in some sessions | Use fuck-this-shit: prefix exclusively for all n8n management calls |
| CODE-01 | HIGH | this.helpers.httpRequest unavailable in n8n Code node runtime | Always use native fetch() in Code nodes — FIXED in agent-runner S-168 |
| PG-01 | HIGH | queryValues/queryReplacement stripped at typeVersion 2.5/2.6 via MCP API | Inline {{ $json.field }} expressions in SQL — never use queryValues arrays |
| SWITCH-01 | HIGH | Switch node broken across all typeVersions in current n8n version | Use IF nodes or Code nodes for routing |
| CRED-01 | HIGH | LangChain credential d92MU0tRK7bEGV83 permanently broken | All Anthropic calls: direct HTTP with $env.ANTHROPIC_API_KEY |
| NGINX-01 | MED | Gateway nginx /api/ proxy not wired — blocked in S-170 by MCP timeout | First action S-171: wire nginx via SSH, verify public /api/health |
| REACT-01 | MED | 5 React pages still sending auth_key in POST bodies | Strip after gateway is live (Block B) |
| GIST-01 | MED | Gist update workflow t85atQIzsTajgUre dead — needs rebuild | Rebuild in Block F |
| QA-01 | MED | fix-runner aAVitXXjGWaP7bb2 never activated | Activate in Block C, Step C-1 |
| AUDIT-01 | LOW | 6 Rescue Map workflows claimed fixed but never verified live | Block D audit required |
| HP-45-7 | LOW | Execution retention + error handler + rate limiting not complete | Block E |

# 5. Immutable Platform Rules

| Rule | Detail |
| --- | --- |
| Session open protocol | tool_search("n8n") FIRST — before any other action, every session |
| MCP prefix | fuck-this-shit: for all n8n management calls. n8n: prefix unreliable. |
| Canonical live workflows | opp-tracker 2 (SEJLE89wZa1yfQyB) and ooda-loop 2 (pkPpMhiz8IdRy7To) — NEVER delete or overwrite |
| Postgres SQL | Inline {{ $json.field }} expressions only — zero queryValues arrays, zero queryReplacement |
| Switch nodes | Never use — broken platform-wide. Use IF or Code nodes. |
| Anthropic API | Direct HTTP with $env.ANTHROPIC_API_KEY only. LangChain cred d92MU0tRK7bEGV83 BROKEN. |
| Self-referential restart | Never run docker compose up -d n8n from within an n8n workflow — causes crash loop |
| App.jsx write | Always UTF-8. Backup at /opt/gda-command/src/App.jsx.bak-s158-kpi. |
| Large VPS file ops | base64-encode patch script, echo ¦ base64 -d > /tmp/patch.py && python3 /tmp/patch.py |
| Auth standard | Webhook credential-level auth only. No Auth Guard Code nodes inline. |
| Guard allowlist | SSH Guard allows: cat, ls, wc, echo, find /opt/gda-command, find /etc/nginx, find /var/log, tail, grep, tee, docker, python3 |
| Department hierarchy | Department of War (not Department of Defense) — correct top-level name |
| RR-38 / RR-28 | RESOLVED — do not reference as frozen |
| Session close | 4 R-SR-09 artifacts required: Session Delta DOCX, DevOps Report DOCX, Master Build XLSX, Kickoff MD |

# 6. S-171 Priority Queue (Next Session)

| Priority | ID | Action | Est. Time |
| --- | --- | --- | --- |
| P1 | A-1/A-2 | Confirm systemd gda-gateway active + localhost /health 200 | 5 min |
| P1 | A-3/A-4/A-5 | Write nginx /api/ proxy block, nginx -t, reload, verify public /api/health | 15 min |
| P2 | B-1/B-2/B-3 | Strip auth_key from 5 React pages + build + deploy | 20 min |
| P3 | C-1/C-2 | Activate fix-runner + health check | 5 min |
| P4 | C-3/C-4/C-5 | Wire QA Center to /api/qa/health + run agent inventory | 15 min |
| P5 | D-* | Rescue Map workflow audit (6 workflows) | 20 min |

— GDA Command Platform Roadmap | Generated S-170 Close | April 30, 2026 —