GDA Command Platform — Upgrade Log

S-155 Edition

Prepared by: Claude (Senior DevOps Engineer)

Delivered to: Shawn Seffernick, President, Envision Innovative Solutions (OU3 / Enable)

Date: April 10, 2026

Purpose: Session-over-session tracking of platform version state, feature-flag changes, credential inventory, rollback points, and planned upgrades. Distinct from the DevOps Consolidation Report (fixes-and-incidents focus) and the Master Build workbook (full session log).

# 1. Platform version state (S-155 close)

## 1.1 Runtime versions

| Component | Current | Notes |
| --- | --- | --- |
| n8n | 2.14.2 | 1 release behind 2.15.1. Upgrade deferred to next maintenance window, bundled with encryption key rotation per RR-23. |
| Node.js (GDA Command build) | v22.x | Vite build via /opt/gda-command. No change in S-155. |
| Postgres (n8n DB) | Via n8n-envision-postgres-1 | Docker container. No upgrade this session. |
| React SPA (App.jsx) | ~5,119 lines | No App.jsx changes deployed in S-155 — all work was on n8n backends. |
| Vite build | Unchanged | Last successful build: via gda-deploy webhook 8GnGxnBL9TJjj1i2. Build command unchanged: node node_modules/.bin/vite build. |
| Docker containers | Unchanged | n8n-envision-postgres-1, n8n-envision-gda-frontend-1, n8n-envision-n8n-1, n8n-envision-nginx-1. |

## 1.2 Active workflow count

| Metric | S-154 close | S-155 close |
| --- | --- | --- |
| Active workflows (total) | 151 (memory) | 152 (verified) |
| Critical with rollback targets | 1 of 5 | 5 of 5 ✓ |
| Memory version-count accuracy | Said 2.47.1 | Corrected to 2.14.2 |

The workflow count discrepancy (151 → 152) is a memory correction, not a net add. Exact deltas are not tracked session-to-session without a prior snapshot — recommend a platform-wide diff query added to future session start protocol.

# 2. Version pinning and rollback state

## 2.1 Critical workflow rollback inventory

All five critical workflows were pinned with verified rollback targets in S-155 turns 1 and 2 via the n8n_workflow_versions mechanism. Prior to S-155, 4 of 5 had zero version history despite being designated critical — this is the systemic gap tracked as RR-29.

| Workflow | ID | versionId | Pinned | Nodes |
| --- | --- | --- | --- | --- |
| capture-plan | QgperN6cuOpfnb09 | 3063 (v4) | Pre-S155 | 23 |
| dashboard-mega | UYGJPu7N5YZblvEU | 3070 (v1) | S-155 turn 2 | 4 |
| launchpad-funnel | vaRzM1Jl6HcXjuxs | 3069 (v1) | S-155 turn 2 | 6 |
| aop-tracker | P8AfP8P84xi33auD | 3068 (v1) | S-155 turn 2 | 4 |
| opp-tracker 2 | SEJLE89wZa1yfQyB | 3071 (v1) | S-155 turn 2 | 13 |

## 2.2 Rollback mechanism

Verified pattern:

n8n_workflow_versions(mode='rollback', workflowId='<ID>', versionId=<integer>)

The no-op updateName trick used to force version entries on workflows without prior history:

n8n_update_partial_workflow(id='<ID>', operations=[{name: '<same-current-name>', type: 'updateName'}])

Tested and working on 4 of 5 critical workflows. Does not change workflow behavior — only creates a version entry in n8n_workflow_versions that can subsequently be rolled back to.

# 3. Credential inventory and rotation runbook

Full credential inventory captured during S-155 in preparation for the N8N_ENCRYPTION_KEY rotation (deferred to maintenance window, bundled with n8n upgrade per RR-23). Six credentials are unused and should be pruned before key rotation to reduce re-entry surface from 13 to 7.

| Credential ID | Name | Status | Action |
| --- | --- | --- | --- |
| HwronxMmGY5XDGEt | GDA Postgres | In use | Re-enter post rotation |
| yK1VVsSN3tn0baVm | Postgres account | Verify usage | Investigate |
| VqYFb1aRGJa8UfBc | VPS Root SSH | In use | Re-enter post rotation |
| d92MU0tRK7bEGV83 | Anthropic (LangChain) | BROKEN | Delete before rotation |
| M6lh2vbM59NsCJ0A | Tavily | Not used — HTTP body only | Delete before rotation |
| fTrhOzBkjS1s67bm | GDA Webhook Auth | In use (primary) | Re-enter post rotation |
| sKJFLNzetK86JnvO | GitHub Gist PAT | In use | Re-enter post rotation |
| XbSFD2Awtv15Iare | Perplexity | Verify usage | Investigate |
| Jr8OOsZqc9DarQE6 | Telegram Bot | Verify usage | Investigate |
| IbQJuYuO5D9w9Af4 | Google Gemini E2E | Verify usage | Investigate |
| wRjQmgKElTHbBf5J | Pinecone | In use (report-builder) | Re-enter post rotation |
| unLYjAN4H9MFrJ0u | OpenAI | Verify usage | Investigate |
| F6aCGUnktFFSwjS8 | Redis | Verify usage | Investigate |

Six "Verify usage" entries need a sweep to determine which are orphaned. Prune decision should be made in S-156 before the rotation is scheduled.

# 4. Feature state and schema corrections

## 4.1 Features already live (no change needed)

- launchpad-funnel allocation revenue KPI — already summing plan_data->>'allocated_revenue' into summary.totalAlloc. Discovered during Item #4 investigation. No workflow change.

- Three-phase integration architecture — unchanged since S-129. Phase 1 delta detection + FPDS enrichment (WmGfzHUE10o1zvqA), Phase 2 bidirectional sync (3sFvFJwP0xlihoLj), Phase 3 NDAA ingest (AQOLuJyT8edVTEyP).

- gda-deploy webhook — unchanged, working. ID 8GnGxnBL9TJjj1i2, auth key gda-deploy-2026-secure.

- GDA Webhook Auth credential pattern — unchanged since S-153. Header x-gda-key, value gda-api-2026-secure, credential fTrhOzBkjS1s67bm.

## 4.2 Schema corrections made canonical in S-155

Three memory entries were found to contain incorrect schema information. These corrections are now canonical and captured in the S-156 kickoff prompt to avoid repeat errors:

| Field / table | Memory said | Actual |
| --- | --- | --- |
| gda_intelligence_log time column | logged_at | timestamp (timestamptz) |
| gda_allocation_m | Column on gda_capture_plans | Does not exist. Uses plan_data->>'allocated_revenue' JSONB. |
| " 2" named workflows | Orphaned duplicates, delete candidates | opp-tracker 2 and ooda-loop 2 are live canonicals. Rename don't delete. |

## 4.3 Features identified but not yet deployed

Two optimizations analyzed in Item #6 with clear fix paths, handed off to S-156 for deployment:

- ooda-loop 2 pre-Claude parallelization — fan-out Fetch Recent Intel + Fetch Competitor Cache + Fetch Active Alerts + Tavily News Search into parallel branches, merge before Claude OODA Analysis node. Expected savings: ~8s (29s → 21s, 28% reduction).

- daily-actions narrow caching — hash key (date, top_opps_id_list_hash), TTL 1 hour, storage in existing gda_dashboard_intel_cache table. Expected savings: ~14s on cache hit (15s → ~500ms).

# 5. Pending upgrades and planned maintenance

## 5.1 n8n 2.14.2 → 2.15.1 upgrade

One minor release behind. Recommend bundling with encryption key rotation since both require container restart. Runbook:

- Step 1 — Credential prune: delete the 6 unused credentials to reduce re-entry surface.

- Step 2 — Snapshot postgres and n8n workflow_entity table for rollback.

- Step 3 — Schedule maintenance window (recommended: overnight, low activity).

- Step 4 — docker compose down, pull new image, replace N8N_ENCRYPTION_KEY in .env.

- Step 5 — docker compose up -d, re-enter 7 credentials via n8n UI or MCP.

- Step 6 — Post-restart validation: confirm 152 active workflows still report active, smoke-test gda-deploy and gda-capture-plan webhooks.

- Step 7 — Document any changes in S-XXX upgrade log.

## 5.2 Platform-wide version history remediation (RR-29)

Sweep needed: identify all active workflows with zero entries in n8n_workflow_versions. For every workflow flagged as business-critical, force a v1 entry via the no-op updateName trick. Investigation pending on whether n8n has a config option to capture UI edits into version history automatically.

## 5.3 Encryption key rotation

N8N_ENCRYPTION_KEY (value redacted — leaked prior to S-155, runbook preparation started). Rotation sequence requires: (a) prune unused credentials first, (b) bundle with n8n upgrade to minimize downtime, (c) re-enter remaining credentials post-restart. Not scheduled for S-156 — next maintenance window.

# 6. Infrastructure concerns

## 6.1 Chrome connector MCP reliability (RR-36)

The Claude-in-Chrome MCP bridge failed in 2 of 3 S-155 turns with a consistent 4-minute timeout pattern on bare tabs_context_mcp or javascript_tool calls. Recovery only happens across chat-turn boundaries (new tab group creation).

Impact: when Chrome dies, ALL SSH-dependent work is blocked (postgres queries, bash commands, file grep, App.jsx inspection). Item #2 Switch/If sweep, Item #5 KPI wire, Item #7 column sweep, and Item #10 intel-log investigation all require SSH access. Mitigation applied this session: pivot to pure-MCP-only work (version pinning, workflow fetches, analysis) when Chrome is unresponsive.

Investigation for S-156+: is the Claude Desktop app MCP bridge persistence configurable? Can a background tunnel provide an alternate SSH path that doesn't depend on Chrome lifetime?

## 6.2 SSH webhook path (primary)

Working pattern verified in S-155:

| Attribute | Value |
| --- | --- |
| Endpoint | POST https://n8n.csr-llc.tech/webhook/gda-grep-appjsx |
| Auth header | x-gda-key: gda-api-2026-secure |
| Body | { "command": "<bash command>" } |
| Response | { "output": "<stdout>", "err": "<stderr>" } |
| Stdout truncation | ~1000 characters. Paginate with head/tail/wc for larger outputs. |
| Primary use case | Postgres queries via docker exec n8n-envision-postgres-1 psql -U n8n -d n8n -t -A -c "<SQL>" |

# 7. Closing

At S-155 close, the platform is in a stable, hardened state:

- Two production fixes shipped with smoke-test verification (capture-plan-cards auth hardening, gist-update broken_blocked field).

- All five critical workflows have rollback protection for the first time.

- Platform audit baseline established: 934 findings with 0 Critical and 0 High after S-155 fixes.

- Three investigations (Items #4, #6, #10) root-caused and handed off as well-scoped S-156 tickets.

- One new protocol rule (R-SR-13) added to prevent sweep-based false-positive batch patches.

Open concerns: RR-29 (platform version history gap) and RR-36 (Chrome connector reliability) are the two structural items that should get attention early in S-156 because they block other work.

— End of upgrade log —