New GDA_Command_Platform

Consolidated Roadmap and State of the Platform

Synthesized from 10 Platform Assessment workbooks (PRE-S131 → S-155)

Georgetown Defense Analytics — Envision Innovative Solutions (OU3 / Enable)

Prepared by: Claude (acting as Senior DevOps / Strategy Partner)

Delivered to: Shawn Seffernick, President, Envision Innovative Solutions

Date: April 10, 2026

Single source of truth for where the platform is and where it is going.

# Contents

PART ONE — READ THIS FIRST

1. Start Here — For the Chat Reading This Document

2. Strategic Decisions Required (blocked on Shawn)

3. S-156 Priority Queue

PART TWO — PLATFORM REFERENCE

4. Executive Summary

5. Platform State Dashboard (S-155 close)

6. What Has Been Built — 65 Active Capabilities

7. The Five-Phase Roadmap — Original Plan with Current Status

8. Gap Analysis — 14 Domains Where the Platform Is Still Incomplete

9. Community Templates to Deploy — The Build Queue

10. Active Debt — RR-13 through RR-37

11. Platform Risk Register

12. Appendix — Session-Over-Session Progression (S-131 → S-155)

PART ONE — READ THIS FIRST

The first three sections are the only ones a new chat needs to read before taking action. Everything after Section 3 is reference material.

# 1. Start Here — For the Chat Reading This Document

If you are a fresh Claude chat reading this for the first time: this document is the single source of truth for the GDA Command Platform. Read Sections 1-3 before taking any action. The remaining sections are reference material you can pull from as needed.

### 1.1 Who the user is

Shawn Seffernick — President of Envision Innovative Solutions (OU3 / Enable), one of three operating units under Georgetown Defense Analytics (GDA). GDA CEO is Alexander Johnson (AJ). OU3 FY26 revenue target is $42.8M at 7% YoY growth. Shawn is the hands-on operator of this platform. He holds TS/SCI clearance. He communicates in terse directive shorthand and expects autonomous MCP execution without hand-holding. If he types "Continue" with no further direction, finish whatever was most recently queued.

### 1.2 What the platform is

GDA Command is a defense BD intelligence platform built on a self-hosted n8n instance (n8n.csr-llc.tech, version 2.14.2, 152 active workflows) plus a React SPA frontend (gda.csr-llc.tech, ~5,236 lines App.jsx). Everything runs on a single VPS at 187.77.206.105. It covers opportunity tracking (173 active, $2.303B weighted pipeline, 103 in Pursue), capture management (38 plans), competitive intelligence (35 competitors), proposal tooling, financial planning, and risk management (229 active risks).

### 1.3 How to start every session

- Step 1: Read the master gist (https://gist.github.com/shawnseffernick175/dd562918f676affd62153a5f06e7d7d9) for the latest session state.

- Step 2: Confirm MCP is loaded via tool_search("n8n"). If no n8n tools appear, tell Shawn to start a new chat. MCP only loads at chat start.

- Step 3: Chrome pre-flight. The Chrome connector has ~75% failure rate (RR-36). Verify it is alive with a single SSH webhook ping before starting any SSH-dependent work. If it is dead, pivot to pure-MCP work only.

- Step 4: Read this document (Part One minimum). Then look at Section 3 (S-156 Priority Queue) and either start the top item or ask Shawn which item to pick up.

### 1.4 Key infrastructure you need to know

| Resource | How to use it |
| --- | --- |
| SSH webhook (primary execution path) | POST https://n8n.csr-llc.tech/webhook/gda-grep-appjsx, header x-gda-key: gda-api-2026-secure, body {"command":"<bash>"}. Response {"output","err"}. Stdout ~1000 char cap — paginate with head/tail/wc. |
| Deploy webhook | POST https://n8n.csr-llc.tech/webhook/gda-deploy, auth key gda-deploy-2026-secure. Used for App.jsx deploys. Workflow ID 8GnGxnBL9TJjj1i2. |
| Webhook auth credential | fTrhOzBkjS1s67bm "GDA Webhook Auth". Header: x-gda-key (case-insensitive). Value: gda-api-2026-secure. DIFFERENT from deploy key. |
| Postgres (main data) | docker exec n8n-envision-postgres-1 psql -U n8n -d n8n -t -A -c "<SQL>" |
| n8n MCP tool namespace | Always called via tool_search("n8n") at session start. Tools include n8n_list_workflows, n8n_get_workflow, n8n_update_partial_workflow, n8n_workflow_versions, n8n_deploy_template, n8n_audit_instance. |
| Anthropic API in workflows | Use direct HTTP with $env.ANTHROPIC_API_KEY. The LangChain credential d92MU0tRK7bEGV83 is BROKEN — do not use it. |

### 1.5 Rules you MUST follow

- R-SR-04: Show broken vs fixed BEFORE deploying. Never batch-patch based on memory or sweep alone.

- R-SR-13 (new S-155): Before any batch operation based on sweep results, spot-check at least 2 items — 1 expected-broken to confirm the pattern exists AND 1 expected-fine to confirm the sweep isn't over-flagging. S-155 turn 3 caught a 20-workflow wrong-patch this way.

- R-SR-09 (corrected S-155): End-of-session = THREE regular artifacts — (1) master gist via gda-gist-update webhook, (2) this New_GDA_Command_Platform.docx (append session delta, do not regenerate from scratch), (3) GDA_Master_Build xlsx (append session output sheet). Plus S-XXX+1 kickoff prompt. A DevOps Consolidation Report docx is CONDITIONAL — only generate it when a session produces a major fix wave or methodology correction. Most sessions do not need one.

- R-WR-15: Endpoint validation must enumerate from App.jsx grep of api.post() calls, not from workflow names. Workflow names are unreliable because of rename history and deprecated workflows.

- Autonomy rule: Claude executes everything via MCP. Never tell Shawn to manually edit files, update credentials, paste code, or navigate UIs. Shawn only does (a) open OAuth URLs, (b) provide API keys Claude doesn't have, (c) approve RED-tier decisions.

### 1.6 Schema corrections canonical as of S-155

Three memory entries were wrong about platform schema. These corrections are now canonical:

- gda_intelligence_log time column is timestamp (not logged_at). Full schema: (id integer, timestamp timestamptz, source text, agency text, finding text, category text, priority text, created_at timestamptz).

- gda_allocation_m does NOT exist as a column. Allocation revenue lives at gda_capture_plans.plan_data->>'allocated_revenue' (JSONB field, dollars).

- opp-tracker 2 and ooda-loop 2 are LIVE canonical workflows, not duplicates. No un-suffixed version exists. Rename, do NOT delete.

### 1.7 What supersedes what — document hierarchy

As of S-155 close, the document set going forward is:

- New_GDA_Command_Platform.docx (this document) — single source of truth for state + roadmap. Append session deltas, do NOT regenerate from scratch. Supersedes the GDA_Command_Upgrade_Log artifact.

- GDA_Master_Build_v64.xlsx — living historical record with 105+ sheets of platform history. Append-only. Never delete.

- GDA_Command_Platform_Assessment_S155.xlsx — latest cumulative assessment workbook. 13 sheets including the core 9 sheets (Hardening Plan, Master Roadmap, Gap Analysis, etc.) plus 4 session delta sheets.

- Master gist — auto-updated via gda-gist-update webhook each session. Contains the running task tracker.

- DevOps Consolidation Reports — CONDITIONAL. Only exist for S-153/S-154 (fix wave) and S-155 (hardening charter). Do NOT generate one unless a session produces a major fix wave or methodology correction.

- GDA_Command_Upgrade_Log (superseded) — do NOT regenerate this artifact. It was replaced by the document you are reading.

# 2. Strategic Decisions Required

These decisions are blocked on Shawn, not on Claude. Each one is blocking at least one roadmap item or debt resolution. If any are still unresolved at the start of S-156, address them first — the queue downstream depends on the answers.

### D1. Chrome connector reliability (RR-36, HIGH severity)

The problem: Chrome connector died in 3 of 4 S-155 turns with a consistent 4-minute timeout pattern. It blocks every SSH-dependent workflow — postgres queries, bash, grep, file reads. Recovery only happens at a chat-turn boundary. Per the Platform Risk Register (Section 11, P1), this is now the #1 platform operational risk and is not a "nice to have" item — at 75% turn-fail rate the pure-MCP fallback is the path forward until a structural fix (option b or c below) is in place.

The decision: Do we (a) accept it and build a pure-MCP fallback for every common action, (b) investigate the Claude Desktop MCP bridge config for a heartbeat/reconnect setting, or (c) build a background tunnel that doesn't depend on Chrome at all?

Why it's yours: Option (c) touches the Claude Desktop app configuration on your machine. Options (a) and (b) are Claude-doable but have different long-term costs.

### D2. The fate of " 2" suffixed workflows

The problem: Three workflows ended up with a " 2" suffix through tab-merge history: action-items 2, sitrep 2, target-agencies 2. S-155 discovered that opp-tracker 2 and ooda-loop 2 are actually the live canonicals (no un-suffixed version exists). So the initial "delete duplicates" plan was wrong. NOTE: the Section 6 capability table lists at least six workflows with a " 2" suffix in total (opp-tracker 2, ooda-loop 2, comp-intel 2, dashboard-intel 2, meeting-notes 2, sitrep 2) — so the full canonical-vs-duplicate inventory is larger than the three originally flagged. S-156 needs a single pass that enumerates every " 2" workflow and classifies it as canonical-live, true-duplicate, or rename-candidate before any action is taken.

The decision: Do we rename all five to strip the suffix, and if any turn out to be real duplicates, which one of each pair do we keep?

Why it's yours: The audit trail and history of each pair would inform this. Claude can run the inspection but choosing the canonical workflow when there are two real candidates is a judgment call you should make.

### D3. Tavily vs. Perplexity — platform-wide migration

The problem: The Deep Research Agent built around April 8 uses Perplexity and was described as "faster, cheaper, and better synthesis" than the Tavily approach. But ooda-loop 2 still uses Tavily for its News Search node. Two search engines live on the platform for different purposes.

The decision: Do we migrate ooda-loop 2 (and potentially other Tavily consumers) to Perplexity? Or are there cases where Tavily's structured result format is preferable to Perplexity's synthesized answer?

Why it's yours: Perplexity has per-query cost. Tavily is a monthly subscription. The tradeoff depends on how much you value synthesis quality vs. predictable cost at scale.

### D4. Deep Research Agent status verification

The problem: Chat history from April 8 shows a Deep Research Agent being built using Perplexity as an adaptation of template #2883. The Master Roadmap lists Phase 3 Item #22 as "NOT STARTED." These disagree, but the disagreement is a factual question, not a strategic decision — it resolves with a single postgres sweep against workflow_entity for workflows using the Perplexity credential. This is already queued as S-156 Category C item #8 and does not need to block on Shawn.

The decision: Run the Perplexity-credential sweep in S-156 Category C item #8. If a live Deep Research workflow exists, mark Phase 3 Item #22 done in Section 7 of this document and delete D4 from the strategic-decisions list. If it is half-built, Claude surfaces the half-built state and asks Shawn whether to finish or shelve at that point — not now.

Why it's yours: This is not blocked on you — reclassified as a factual lookup. Flagged in the strategic-decisions section only so that a chat reading cold knows Phase 3 Item #22 status is unverified until S-156 confirms.

### D5. Community node installation authorization

The problem: Five community nodes (Firecrawl, Browserless, Puppeteer, Qdrant, and the Tavily community node) were identified in the upgrade plan. None are confirmed installed. Installing them requires n8n Settings → Community Nodes permission and may require container restart.

The decision: Which of these do you want installed? Claude recommends Firecrawl and Browserless as the highest-value for defense procurement portal work (Gap #3, #6, #13). Puppeteer is redundant with Browserless. Qdrant is not needed since Pinecone is working. Tavily community node is not needed since direct HTTP works.

Why it's yours: Community node installation has security implications and changes the platform surface area. Your call.

### D6. SAM.gov access strategy

The problem: Gap #3 (SAM.gov real-time streaming) and Phase 1 Item #14 (SAM.gov real-time scanner) are both blocked because SAM.gov does not have an API. But the Apify SAM.gov monitor workaround is listed as a community template.

The decision: Do we deploy the Apify workaround for real-time SAM.gov monitoring, or stay on manual/GovTribe-only and close out these two items as permanently deferred?

Why it's yours: Apify has per-request cost and its own reliability profile. You know whether the strategic value of first-mover advantage on new opps justifies it.

# 3. S-156 Priority Queue

Ordered action list for the next session. The order prioritizes (a) closing S-155 loose ends, (b) finishing the in-flight hardening charter, and (c) starting the Phase 3 templates that are the highest-value build targets.

### Category A — Close S-155 loose ends (do first)

| # | Action | Priority / Why |
| --- | --- | --- |
| 0 | Verify RR-37 Format Gist fix via test payload with arrays in completed, broken_blocked, and next_steps. Read gist raw content, confirm all three render as bullets. | CRITICAL — deployed but smoke test was blocked by Chrome death |
| 1 | Chrome pre-flight: ping SSH webhook. Proceed if alive, pivot to pure-MCP if dead. | CRITICAL — 75% failure rate in S-155 |
| 2 | Re-run the CORRECTED Switch/If sweep query (per-rule-condition path, not node-level). Spot-check 3 results per R-SR-13. Batch-patch only genuine victims. | HIGH — RR-34 + RR-35 |

### Category B — Finish hardening charter in-flight items

| # | Action | Priority / Why |
| --- | --- | --- |
| 3 | Item #10 — Rewrite OODA Log to Intelligence Log with canonical schema (source, agency, finding, category, priority) + $1/$2 parameterization. | HIGH — RR-27, closes silent-fail class |
| 4 | Item #10 — Investigate intel-feed never-executed state. Find upstream trigger or retire. | MEDIUM — RR-28 |
| 5 | Item #6 deploys: parallelize ooda-loop 2 pre-Claude (-8s) + narrow cache on daily-actions (-14s hit). | MEDIUM — RR-32 + RR-33, analyzed in S-155 |
| 6 | Item #5: KPI cards wire to real data (App.jsx 5184-5192). Source from launchpad-funnel summary. | MEDIUM — closes R-PS-08 violation |
| 7 | RR-29: Platform-wide version history sweep. Force v1 entries on business-critical workflows without history. | HIGH — rollback protection |

### Category C — Start Phase 3 templates (highest-value expansion)

| # | Action | Priority / Why |
| --- | --- | --- |
| 8 | Verify what already exists: postgres sweep for workflows using Perplexity (confirms Deep Research) and for Firecrawl/Browserless node types (confirms community nodes). | Required before any template deploys |
| 9 | Deploy template #2753 — RAG Chatbot w/ Google Drive Auto-Embed (Gap #5, RFP auto-indexing). Adapt to use existing PGVector. | HIGH — 94,941 views, highest-value gap closer |
| 10 | Deploy template #10157 — Agentic RAG & PGVector multi-tool (Gap #2 + #7). Wires existing 761 vectors into the chat interface. | HIGH — closes Phase 2 Item #18 |
| 11 | Deploy template #6935 — Contract Renewals & Reminders (Gap #10). Wires capture milestones to Telegram. | MEDIUM — closes Phase 4 Item #27 |
| 12 | Deploy template #5103 — RSS Feed Analysis w/ AI Risk Scoring (Gap #1 + #11). Morning intel briefing email. | MEDIUM — closes Phase 4 Item #26 |

### Category D — Deferred (maintenance window required)

| # | Action | Priority / Why |
| --- | --- | --- |
| 13 | n8n 2.14.2 → 2.15.1 upgrade bundled with: (a) prune 6 unused credentials, (b) encryption key rotation, (c) re-enter 7 active credentials. | Deferred — needs scheduled downtime |
| 14 | AOP-tracker refactor (RR-30) — dedicated session. Add fiscal_year field, move from hardcoded bootstrap values to dynamic aggregation. | Deferred — dedicated refactor session |
| 15 | Item #11 — Enrich 21 unlinked capture plans. Needs RS3 portal access from Shawn. | Blocked on you (RS3 portal) |

PART TWO — PLATFORM REFERENCE

The following sections are reference material. Pull from them as needed, but do not feel compelled to read end-to-end. Sections 4-7 describe what the platform is and what has been built. Sections 8-12 describe gaps, debt, risks, and history.

# 4. Executive Summary

The GDA Command Platform is a defense business-development intelligence system built entirely on a self-hosted n8n instance plus a React single-page application. It consolidates opportunity tracking, capture management, competitive intelligence, proposal tooling, financial planning, and risk management into one integrated workspace that runs 24/7 on a single VPS.

At the close of S-155, the platform has moved through its entire hardening phase, most of its consolidation work, and the foundation of its enhancement phase. The remaining work is roughly 50 engineering-days across Phases 3, 4, and 5 — which are expansion, polish, and advanced automation. The hardening debt that has accumulated alongside that build (RR-13 through RR-37) is real but bounded, and most of the items are either in-flight or well-scoped for the next session.

### Where the platform stands today

- 152 active workflows on a single n8n 2.14.2 instance. Zero Critical and zero High severity audit findings after the S-155 fixes.

- 65 production capabilities across 13 domains (Opportunity Intel, Capture, Competitive Intel, Proposal, Financial, AI, Reporting, Collaboration, Relationships, Platform, Risk, Strategic, Notifications).

- $2.303B weighted pipeline, 173 active opportunities, 103 in Pursue, 38 capture plans, 35 competitors on watchlist, 229 active risks. All numbers verified via SSH postgres reads during S-154 and S-155.

- 100% of Phase 0 (Harden) complete — 8 of 8 items closed across S-133 through S-146. Webhook auth, error handling, SQL parameterization, Task Runners, n8n version update, dead-workflow cleanup, HITL governance, execution data pruning all shipped.

- Phase 1 (Consolidate + First Enhance) substantially complete — 5 of 6 items closed. Only SAM.gov real-time scanner deferred pending API access.

- Phase 2 (Foundation) substantially complete — 4 of 5 items closed. PGVector semantic search is live with 761 vectors. Telegram bot is live with two-way chat. Agentic RAG chatbot was deferred to Phase 3 and is now partially built as the Deep Research Agent (built ~April 8, uses Perplexity instead of Tavily for better synthesis).

### The gap between where we are and where we are going

Phase 3, 4, and 5 are where the remaining runway sits. None of their items show as ✅ in the Master Roadmap, though several have been started in sessions that happened after the last workbook update.

The single most important thing to understand: the platform is not broken. It is incomplete in places where we intentionally chose to build something else first, and it has accumulated hardening debt from the rapid build-out of Phases 0 through 2. Every open item in this document is either known, scoped, and understood, or explicitly flagged as needing your strategic decision.

### What this document is for

This document consolidates 10 Platform Assessment workbooks spanning PRE-S131 through S-155 into a single roadmap view. It answers four questions:

- What does the platform look like right now?

- What was on the original roadmap, and what is still open?

- What needs to happen next, in what order, and why?

- What decisions are blocked on you (not on Claude)?

It is designed to be the single source of truth carried into S-156 and beyond. It supersedes any earlier roadmap document.

# 5. Platform State Dashboard (S-155 close)

All numbers verified during S-154 and S-155 via SSH postgres reads. Where memory disagreed with measurement, measurement wins.

### 2.1 Instance and infrastructure

| Metric | Value | Notes |
| --- | --- | --- |
| Active workflows | 152 | Corrected from memory (151). Verified via n8n_audit_instance. |
| n8n platform version | 2.14.2 | Corrected from memory (2.47.1 — wrong). 1 release behind 2.15.1. Upgrade deferred to maintenance window. |
| Postgres | n8n-envision-postgres-1 | Docker container, no upgrade planned this cycle. |
| React SPA (App.jsx) | ~5,236 lines | Last known; no App.jsx deploys in S-155. |
| Active bundle | index-_lFGxpmr.js | From S-153 unified money formatter deploy. |
| Docker stack | 4 containers | n8n-envision-postgres-1, n8n-envision-gda-frontend-1, n8n-envision-n8n-1, n8n-envision-nginx-1 |
| VPS | 187.77.206.105 | Single-host deployment. Deploy via gda-deploy webhook. |

### 2.2 Security and hardening

| Metric | Value | Status |
| --- | --- | --- |
| Audit baseline (S-155) | 934 findings total | 0 Critical / 0 High after S-155 fixes |
| Unauthenticated webhooks | 0 | Was 129 at PRE-S131 |
| Workflows with zero error handling | 0 | Was 74 at PRE-S131 |
| SQL injection risk (expression-in-Query) | 31 remaining | Was 35 at PRE-S131 |
| SQL nodes without params (low risk) | 249 total | Parameterize incrementally |
| Critical workflows with rollback targets | 5 of 5 | S-155 Item #8 closed |
| Credentials inventoried | 13 total / 7 active / 6 unused | Prune candidates identified |
| Encryption key rotation | Deferred | Bundle with n8n upgrade |

### 2.3 Business data

| Metric | Value | Change from S-154 |
| --- | --- | --- |
| Active opportunities | 173 | Unchanged |
| Total opportunities tracked | 729 | Unchanged |
| Weighted pipeline | $2.303B | Unchanged |
| PURSUE count (Qualified stage) | 103 | Unchanged |
| Capture plans | 38 total / 15 linked to opp_tracker | Unchanged |
| Active contracts | 5 | In gda_active_contracts |
| Competitors on watchlist | 35 (5 have landscape tabs) | Unchanged |
| Active risks | 229 | Case-insensitive active status in risk_register |
| E2E tests passing | 31/32 (97%) | Was 32/32 at S-135 |
| Opps scored by AI in last 24h | 751 | By updated_at where ai_analysis NOT NULL |
| PGVector embeddings | 761 vectors / 13 MB | 674 opps + 82 CPs + 5 contracts |

### 2.4 Key credentials (for rotation runbook)

Full credential inventory captured during S-155. Six unused credentials should be pruned before the encryption key rotation to reduce the re-entry surface from 13 to 7.

| ID | Name | Status |
| --- | --- | --- |
| HwronxMmGY5XDGEt | GDA Postgres | In use — primary database |
| VqYFb1aRGJa8UfBc | VPS Root SSH | In use — deploy pipeline |
| fTrhOzBkjS1s67bm | GDA Webhook Auth | In use — x-gda-key canonical |
| sKJFLNzetK86JnvO | GitHub Gist PAT | In use — gist-update workflow |
| wRjQmgKElTHbBf5J | Pinecone | In use — report-builder, RAG |
| XbSFD2Awtv15Iare | Perplexity | IN USE — Deep Research Agent (post-S144). Previously marked verify-usage; confirmed active after S-155 close. |
| M6lh2vbM59NsCJ0A | Tavily | In use — OODA News Search (legacy; candidate for Perplexity migration) |
| d92MU0tRK7bEGV83 | Anthropic (LangChain) | BROKEN — all AI calls use direct HTTP with $env.ANTHROPIC_API_KEY |
| yK1VVsSN3tn0baVm | Postgres account | Unused — prune candidate |
| Jr8OOsZqc9DarQE6 | Telegram Bot | In use — notifications + two-way chat |
| IbQJuYuO5D9w9Af4 | Google Gemini E2E | Unused — prune candidate |
| unLYjAN4H9MFrJ0u | OpenAI | Unused — prune candidate |
| F6aCGUnktFFSwjS8 | Redis | Unused — prune candidate |

# 6. What Has Been Built — 65 Active Capabilities

The platform currently has 65 production capabilities organized into 13 domains. Every workflow listed has authentication and error handling attached (the two platform invariants that were Phase 0 gates). Unless otherwise noted, each capability maps to a single active workflow on the n8n instance.

| Domain | Capability | Workflow |
| --- | --- | --- |
| Opp Intel | Opportunity Tracker (420+ opps) | opp-tracker 2 |
| Opp Intel | Opportunity Search | opp-search |
| Opp Intel | Saved Opportunities | saved-opps |
| Opp Intel | GovTribe Feed | govwin-feed |
| Opp Intel | Broad Opp Search | broad-opp-search |
| Opp Intel | On-Ramp Scanner (IDIQ) | on-ramp-scanner |
| Opp Intel | Department Sweep | dept-opp-sweep |
| Opp Intel | Forecast Ingest | forecast-ingest |
| Opp Intel | Amendment Monitor | amendment-monitor |
| Opp Intel | Change Detector | change-detector |
| Capture | Capture Plan (Shipley v2) | capture-plan |
| Capture | Auto Capture Plans | auto-capture-plans |
| Capture | Capture Intelligence | capture-intel |
| Capture | OODA Loop (18 nodes) | ooda-loop 2 |
| Capture | PWin Calculator | pwin-calculator |
| Capture | Opp Classifier | opp-classifier |
| Capture | Stage Promotion | opp-stage-promote |
| Comp Intel | Competitor Watchlist (35) | competitor-watchlist |
| Comp Intel | Comp Intel Dashboard | comp-intel 2 |
| Comp Intel | Threat Score | competitor-threat-score |
| Comp Intel | Weekly Scan | weekly-comp-scan |
| Comp Intel | Incumbent Analysis | incumbent-analysis |
| Proposal | Document Ingest | doc-ingest |
| Proposal | Document Compare | doc-compare |
| Proposal | RAG Query | rag-query |
| Proposal | Red Team | red-team |
| Proposal | Black Hat Review | black-hat |
| Proposal | Compliance Matrix | compliance-matrix |
| Proposal | Clause Library | clause-library |
| Proposal | Export Engine (51 nodes) | export-engine |
| Financial | AOP Tracker | aop-tracker |
| Financial | IDIQ Tracker | idiq-tracker |
| Financial | FY Revenue Calc | FY Revenue Auto-Calc |
| AI | Priority Score v2.1 | Priority Score v2.1 |
| AI | Predictive Intel | predictive-intel |
| AI | Smart Recommender | Smart Recommender |
| AI | Pattern Extractor | Pattern Extractor |
| AI | Daily Actions | daily-actions |
| AI | Wargame Simulator | wargame |
| Reporting | SITREP (36 nodes) | sitrep 2 |
| Reporting | Dashboard Intel | dashboard-intel 2 |
| Reporting | Chart Generator | chart-generator |
| Reporting | Intel Feed | intel-feed |
| Collab | Email Drafter | email-drafter |
| Collab | Meeting Notes | meeting-notes 2 |
| Relations | Relationship Tracker | relationship-tracker |
| Relations | Teaming Finder | teaming-finder |
| Relations | Win/Loss Database | win-loss-db |
| Platform | Deploy Pipeline | deploy (gda-deploy) |
| Platform | Health Scan | health-scan |
| Platform | E2E Test Suites (31/32) | e2e-test suites |
| Platform | Data Sync v2 | DataSync_v2 |
| Platform | System Watchdog | System Watchdog |
| Platform | Chat Simple | chat-simple |
| Platform | Knowledge Base | knowledge-base |
| Risk | Risk Intel | risk-intel |
| Risk | Auto Risk Generation | auto-risk-generation |
| Risk | Challenge/Exit Monitor | challenge-exit-monitor |
| Strategic | NDAA/FAR Ingest | ndaa-far-ingest |
| Strategic | FPDS Enrichment | fpds-enrichment |
| Notifications | Telegram One-Way Alerts | GDA.notify.telegram |
| Notifications | Telegram Two-Way Chat | GDA.bot.telegram-chat |
| Platform Ops | Error Log API | GDA.api.error-log |
| Platform Ops | Error Log Frontend Viewer | PlatformHealthPage.jsx |
| Platform Ops | MCP Proxy Write Action | GDA.mcp.proxy |

# 7. The Five-Phase Roadmap — Original Plan with Current Status

This is the full original plan from the PRE-S131 baseline assessment, updated with every session's closure evidence through S-155. Every row shows the current status, not just what was planned.

### Phase 0 — HARDEN (COMPLETE)

Status: 100% closed across S-133 through S-146. 8 of 8 items shipped. This was the security debt accumulated during the initial build-out and it is fully resolved.

| # | Action | Days | Status |
| --- | --- | --- | --- |
| 1 | Batch-add webhook auth (129 endpoints) | 2 | ✅ DONE S-133→S-146 (143/143) |
| 2 | Unified error handler → 74 workflows | 3 | ✅ DONE S-133→S-146 (74/74) |
| 3 | Parameterize top 35 SQL queries | 4 | ✅ DONE S-136→S-142 (22 WFs, 32 nodes) |
| 4 | Configure Task Runners for heavy workflows | 1 | ✅ DONE S-136 |
| 5 | Update n8n v2.9.2 → v2.14.2 | 1 | ✅ DONE S-133 |
| 6 | Delete dead workflows + unused creds | 1 | ✅ DONE S-133 |
| 7 | Add HITL approval gates (SITREP/Red Team) | 2 | ✅ DONE S-137→S-138 |
| 8 | Configure 30-day execution data pruning | 0.5 | ✅ DONE S-133 |

### Phase 1 — CONSOLIDATE + FIRST ENHANCEMENTS (MOSTLY COMPLETE)

Status: 5 of 6 closed. One item deferred pending SAM.gov API access.

| # | Action | Days | Status |
| --- | --- | --- | --- |
| 9 | Merge 10 scanners → master-scanner | 3 | ✅ DONE S-133 |
| 10 | Merge 6 capture intel → capture-mega | 4 | NOT NEEDED — already merged S-133 |
| 11 | Merge 5 comp intel → compintel-mega | 3 | NOT NEEDED — already merged S-133 |
| 12 | Merge 6 opp data → pipeline-mega | 3 | ✅ DONE S-138→S-140 (dashboard-mega) |
| 13 | Morning Intel Briefing (RSS+Claude+Email) | 3 | ✅ DONE S-133 |
| 14 | SAM.gov Real-Time Scanner | 4 | ⏸️ DEFERRED — no SAM API key |

### Phase 2 — FOUNDATION (MOSTLY COMPLETE)

Status: 4 of 5 closed. Agentic RAG chatbot rolled into the Deep Research Agent work that happened around April 8 (post-S144), which used Perplexity as the synthesis engine instead of Tavily.

| # | Action | Days | Status |
| --- | --- | --- | --- |
| 15 | Merge dashboard workflows → dashboard-mega | 3 | ✅ DONE S-138 |
| 16 | Delete 10 dead/superseded workflows | 0.5 | ✅ DONE S-136 (14 WFs deleted) |
| 17 | PGVector Semantic Search | 5 | ✅ DONE S-136 (761 vectors, 13 MB) |
| 18 | Agentic RAG Chatbot | 7 | 🟡 PARTIAL — rebuilt as Deep Research Agent ~Apr 8 using Perplexity |
| 19 | Telegram Bot | 4 | ✅ DONE S-133+S-137 |

### Phase 3 — EXPANSION (NOT STARTED)

Status: 0 of 5 confirmed started in the workbook trail. Item #22 Deep Research Agent may be the template that was rebuilt in April 8 using Perplexity — this needs verification.

| # | Action | Days | Status |
| --- | --- | --- | --- |
| 20 | Competitor Crawler (Firecrawl + Vision) | 5 | ❌ NOT STARTED |
| 21 | Auto-Index Document Pipeline (Drive→PGVector) | 5 | ❌ NOT STARTED |
| 22 | Deep Research Agent | 4 | 🟡 LIKELY BUILT ~Apr 8 via Perplexity — needs verification |
| 23 | Google Calendar Milestone Sync | 3 | ❌ NOT STARTED |
| 24 | Embedded Chat Widget on gda.csr-llc.tech | 3 | ❌ NOT STARTED |

### Phase 4 — POLISH (NOT STARTED)

Status: 0 of 6 started. All six items are operator-facing convenience and automation — none are blocking platform function.

| # | Action | Days | Status |
| --- | --- | --- | --- |
| 25 | Perplexity Nightly Research (per active opp) | 4 | ❌ NOT STARTED |
| 26 | Scheduled Email SITREP (weekly) | 3 | ❌ NOT STARTED |
| 27 | Capture Milestone Alerts (Telegram) | 3 | ❌ NOT STARTED |
| 28 | SMS Critical Failsafe (Twilio) | 2 | ❌ NOT STARTED |
| 29 | n8n Quick-Entry Form (mobile) | 2 | ❌ NOT STARTED |
| 30 | Parameterize remaining 229 SQL queries | 5 | ✅ DONE S-136→S-142 (merged with #3) |

### Phase 5 — ADVANCED (NOT STARTED)

Status: 0 of 4 started. These are the long-term advanced automation items. Low priority unless specifically needed.

| # | Action | Days | Status |
| --- | --- | --- | --- |
| 31 | Browserbase + Vision Gov Portal Agent | 5 | ❌ NOT STARTED |
| 32 | PDF Vector Doc Processing (OCR) | 3 | ❌ NOT STARTED |
| 33 | Autonomous Morning Orchestrator (0600 loop) | 3 | ❌ NOT STARTED |
| 34 | Remaining merges (relations, financial, dev utils) | 4 | ❌ NOT STARTED |

### S-153 DevOps Hardening Charter (items 35-40)

Charter items added in S-153 to formalize instance-wide pattern sweeps and regression prevention. All six are either in-flight or closed.

| # | Action | Status |
| --- | --- | --- |
| 35 | Sweep all 152 workflows for queryParams→queryReplacement | ✅ CLOSED S-154 — only 6 nodes found |
| 36 | Sweep all Auth Check Code nodes for x-gda-key tolerance | ✅ CLOSED S-155 — verified clean |
| 37 | Defensive options.caseSensitive on all If/Switch nodes | 🟡 PARTIAL — S-155 sweep query had bug; corrected for S-156 |
| 38 | Source attribution audit on all data tables | ⏸️ S-156 — carried |
| 39 | End-to-end validation of all user-facing webhooks (19) | ✅ DONE S-154 — 19/19 pass |
| 40 | Workflow version locks on 5 critical workflows | ✅ DONE S-155 (5 of 5 pinned) |

### Roadmap summary — where the platform sits

| Phase | Planned | Done | Open |
| --- | --- | --- | --- |
| Phase 0 — Harden | 8 items | 8 (100%) | — |
| Phase 1 — Consolidate + First Enhance | 6 items | 5 (83%) | SAM.gov scanner (API blocked) |
| Phase 2 — Foundation | 5 items | 4.5 (90%) | Agentic RAG rolled into Deep Research |
| Phase 3 — Expansion | 5 items | 0.5 (10%) | 4.5 items, ~20 days |
| Phase 4 — Polish | 6 items | 1 (17%) | 5 items, ~14 days |
| Phase 5 — Advanced | 4 items | 0 (0%) | 4 items, ~15 days |
| S-153 Charter | 6 items | 4 (67%) | Switch sweep + source attribution |
| TOTAL | 40 items | ~22.5 done (56%) | ~17.5 open (~50 days) |

# 8. Gap Analysis — 14 Domains Where the Platform Is Still Incomplete

From the cross-validated gap assessment. Each row is a capability domain where the platform has partial coverage but is missing a specific pattern. The Template/Pattern column maps each gap to a community template that can be adapted.

| # | Domain | What is missing | Solution | Priority |
| --- | --- | --- | --- | --- |
| 1 | Intel Feeds | No defense news RSS. No real-time SAM.gov. Intel is reactive — find out about changes days late. | RSS Feed → Claude → email digest. Template #5103. | CRITICAL |
| 2 | Semantic Search | PGVector deployed but RAG query is keyword-only. Cannot search by concept. | Agentic RAG chatbot pattern over existing 761 vectors. Template #10157. | CRITICAL |
| 3 | SAM.gov Streaming | No real-time new opportunity detection. Batch/daily only. | Apify SAM.gov monitor → webhook. 15-min cron. | CRITICAL |
| 4 | Mobile Access | Desktop only. Telegram bot is deployed for alerts but not all workflows expose commands. | Extend Telegram bot with more command surface (pipeline, deadlines, briefing). | HIGH |
| 5 | Document Auto-Index | RFPs sit unindexed in Drive. Manual trigger only. | Google Drive Trigger → chunk → embed into PGVector. Template #2753. | HIGH |
| 6 | Competitor Web Crawl | GovTribe data only. Cannot monitor competitor press, hiring, capabilities. | Firecrawl + AI Vision fallback for resilient scraping. | HIGH |
| 7 | AI Chat Memory | chat-simple has no persistent memory. Every session starts from zero. | Postgres chat memory table + AI Agent multi-tool. Template #10157 + #3414. | HIGH |
| 8 | Deep Research | Predictive intel is single-shot Claude. No multi-step autonomous research. | Deep Research agent using Perplexity. Template #2883. Likely built Apr 8 — needs verification. | HIGH |
| 9 | Live Web Research | Static Claude analysis. No real-time search during capture planning. | Perplexity node (core). Nightly per active opp. | MEDIUM |
| 10 | Calendar Sync | No calendar integration. Manual deadline tracking. | Google Calendar — auto-create events from capture milestones. | MEDIUM |
| 11 | Email Digests | Daily briefing workflow built but inactive. No passive intel delivery. | Schedule → Postgres → Claude → HTML → Gmail. Template #10776. | MEDIUM |
| 12 | HITL Governance | Red Team and SITREP distribute without approval. | Send-and-Wait on Telegram before distribution. Template #2907. | MEDIUM |
| 13 | Gov Portal Navigation | SAM.gov via API only. Cannot navigate interactive JS-heavy portals. | Browserbase + AI Vision fallback. | LOW |
| 14 | Advanced Document Processing | No OCR. No scanned PDF handling. | PDF Vector node — OCR, markdown, AI extraction. | LOW |

# 9. Community Templates to Deploy — The Build Queue

These are the 12 n8n.io community templates identified in the Gap Analysis as the highest-value adaptations for GDA. Most map 1:1 to a gap or roadmap item. This is the concrete build queue for Phases 3, 4, and 5 — each template can be deployed using the n8n_deploy_template MCP tool.

Important: none of these templates have been installed yet. What has been built is adaptations of the patterns from these templates (for example, the Deep Research Agent built on April 8 adapted template #2883 but used the Perplexity API node directly rather than installing the template itself). When S-156 starts, the first action in this category should be a postgres sweep to confirm what is actually installed vs. what is built from pattern.

| ID | Template | Views | GDA Adaptation |
| --- | --- | --- | --- |
| #5103 | RSS Feed Analysis w/ AI Risk Scoring | 411 | Morning Briefing — defense RSS → Claude → SITREP email (Gap #1 + #11) |
| #10157 | Agentic RAG & PGVector (Local Doc Q&A) | 541 | GDA RAG chatbot: search capture plans + SQL pipeline + SOW retrieval (Gap #2 + #7) |
| #2883 | Open Deep Research — Autonomous Agent | 21,345 | Multi-step competitor/program research via Perplexity (Gap #8). Likely built Apr 8. |
| #2753 | RAG Chatbot w/ Google Drive & Auto-Embed | 94,941 | Auto-indexing: RFP dropped in Drive → embedded → queryable (Gap #5) |
| #2907 | Human-in-the-Loop Email Response | 16,049 | SITREP/Red Team approval: Claude generates → Telegram approve → distribute (Gap #12) |
| #3414 | Slack AI Chatbot w/ RAG & Claude | 7,366 | Telegram bot extension — same architecture with Telegram output (Gap #4 + #7) |
| #6935 | Contract Renewals & Reminders | 110 | Capture milestone alerting: deadline scan → Telegram with ack (Gap #10) |
| #10776 | Daily News w/ AI & Email Reports | 312 | Morning briefing with strategic commentary layer (Gap #1 + #11) |
| #8497 | Enterprise CLM w/ AI Risk | — | Option year alerts, renewal tracking, recompete monitoring |
| #5974 | Pipeline Analytics w/ OpenAI & Sheets | — | Detect stalled captures, declining PWin, bottleneck opps |
| #2786 | Branded AI Website Chatbot | 88,237 | Embedded chat on gda.csr-llc.tech for natural-language Q&A (Gap #7) |
| Apify | SAM.gov Opportunities Monitor | — | Real-time SAM.gov webhook (Gap #3). Blocked on no SAM API — Apify is the workaround. |

### Community nodes to install (separate from templates)

Five community nodes were identified as prerequisites for several of the templates above. As of S-155 close, none of these are confirmed installed on the instance.

| Node | Purpose | Status |
| --- | --- | --- |
| n8n-nodes-tavily | Tavily search (AI agents) | 🟡 Partially — Tavily is used via raw HTTP, not the community node itself |
| n8n-nodes-firecrawl | Clean web scraping for SAM.gov solicitations | ❓ UNKNOWN — needs S-156 verification |
| n8n-nodes-browserless | Headless browser for JS-heavy portals | ❓ UNKNOWN — needs S-156 verification |
| n8n-nodes-puppeteer | Scraping behind auth / form automation | ❓ UNKNOWN — needs S-156 verification |
| n8n-nodes-qdrant | Self-hosted vector DB (supplement Pinecone) | ❌ Not installed — using Pinecone |

# 10. Active Debt — RR-13 through RR-37

Every hardening debt item accumulated during S-153, S-154, and S-155. Items with the green shading are closed. Yellow is partial. White is still open.

### S-154 additions (RR-13 to RR-17)

| ID | Category | Finding | Status |
| --- | --- | --- | --- |
| RR-13 | Runtime | Legacy postgres queryParams key cleanup | ✅ DONE S-154 |
| RR-14 | Runtime | Recurring empty-200 regression fix | ✅ DONE S-154 |
| RR-15 | Runtime | Non-existent column references in SQL | 🟡 PARTIAL S-154 |
| RR-16 | Runtime | typeVersion 3+ Switch missing caseSensitive options | 🟡 PARTIAL S-154 |
| RR-17 | Process | Endpoint validation methodology correction (R-WR-15) | ✅ DONE S-154 |

### S-155 additions — first wave (RR-18 to RR-26)

| ID | Category | Finding | Status |
| --- | --- | --- | --- |
| RR-18 | Security | Origin-trust backdoor in Inner Auth Guard pattern | 🟡 PARTIAL S-155 — 1 of N fixed |
| RR-19 | Data Integrity | gist-update Format Gist drops broken_blocked field | ✅ DONE S-155 |
| RR-20 | Process | Auth Code node sweep verified clean | ✅ DONE S-155 |
| RR-21 | Runtime | Switch/If typeVersion 3+ missing caseSensitive options | 🟡 PARTIAL S-155 — superseded by RR-34 |
| RR-22 | Security | capture-plan-cards 200 on auth error | ⏸️ S-156 |
| RR-23 | Security | n8n 2.14.2 → 2.15.1 upgrade | ⏸️ DEFERRED — maintenance window |
| RR-24 | Security | 6 unused credentials to prune | ⏸️ DEFERRED — before key rotation |
| RR-25 | Cleanup | Duplicate " 2" workflow cleanup (partially wrong) | ⏸️ S-156+ — see RR-31 correction |
| RR-26 | Security | 4 PII/hardcoded-email findings | ⏸️ S-156+ |

### S-155 additions — continuation (RR-27 to RR-37)

| ID | Category | Finding | Status |
| --- | --- | --- | --- |
| RR-27 | Security | OODA intelligence log writer — wrong columns + SQL injection | ⏸️ S-156 |
| RR-28 | Runtime | intel-feed workflow exists but has never executed | ⏸️ S-156 |
| RR-29 | Process | Version history platform-wide gap | 🟡 PARTIAL S-155 — 5 critical pinned |
| RR-30 | Data Integrity | aop-tracker hardcoded staleness | ⏸️ S-156+ — dedicated refactor |
| RR-31 | Cleanup | Misnamed " 2" workflows (rename, don't delete) | ⏸️ S-156 |
| RR-32 | Performance | ooda-loop 2 sequential pre-Claude work | ⏸️ S-156 — analyzed, scoped |
| RR-33 | Performance | daily-actions Claude latency caching | ⏸️ S-156 — analyzed, scoped |
| RR-34 | Process | S-155 Switch/If sweep query produced false positives | ⏸️ S-156 — corrected query captured |
| RR-35 | Runtime | GDA.api.trends Route Action — confirmed real victim | ⏸️ S-156 — anchor test case |
| RR-36 | Infrastructure | Chrome connector MCP reliability (75% failure rate) | ⏸️ S-156+ — HIGH severity |
| RR-37 | Runtime | Format Gist completed + next_steps array handling | ✅ SHIPPED S-155 turn 4 |

### Debt summary

| Status | Count | Notes |
| --- | --- | --- |
| ✅ Closed | 6 (24%) | RR-13, RR-14, RR-17, RR-19, RR-20, RR-37 (S-154 and S-155 fix waves) |
| 🟡 Partial | 5 (20%) | RR-15, RR-16, RR-18, RR-21, RR-29 |
| ⏸️ Pending S-156 | 10 (40%) | Clear fix paths, just need session time |
| ⏸️ Deferred | 2 (8%) | RR-23 n8n upgrade, RR-24 cred prune — bundle with maintenance window |

# 11. Platform Risk Register

Not to be confused with the business risk_register table (229 risks). This is the platform and operational risk register — things that could degrade or break GDA Command itself.

| # | Risk | Severity | Mitigation / Status |
| --- | --- | --- | --- |
| P1 | Chrome connector reliability | HIGH | Blocks SSH-dependent work ~75% of turns. RR-36 tracks. Mitigation: pure-MCP fallback work queue. Needs D1 decision. |
| P2 | Version history platform-wide gap | HIGH | Only 5 critical workflows pinned. Unknown number of other business-critical workflows without rollback targets. RR-29 tracks. |
| P3 | Encryption key leaked | HIGH | N8N_ENCRYPTION_KEY exposed pre-S155. Bundle rotation with n8n upgrade. RR-23 + RR-24. |
| P4 | 249 SQL nodes still unparameterized | MEDIUM | 31 are higher-risk (expression-in-Query). Incremental hardening. No active exploit surface. |
| P5 | Anthropic LangChain credential broken | LOW | All AI calls use direct HTTP with $env.ANTHROPIC_API_KEY. Functional but confusing. Delete dead credential before rotation. |
| P6 | Single-host deployment | MEDIUM | VPS 187.77.206.105 is a single point of failure. No redundancy. Backup strategy unknown — should be audited separately. |
| P7 | aop-tracker hardcoded staleness | MEDIUM | Financial Bible rollups show stale values. RR-30 tracks. Requires dedicated refactor session. |
| P8 | OODA intelligence log silent failure | MEDIUM | 22 successful runs/week silently fail an INSERT. Operator appears to see success. RR-27 tracks. |
| P9 | intel-feed workflow never executed | LOW | Orphaned or broken upstream trigger. RR-28 tracks. Not causing active harm. |
| P10 | Memory drift from reality | MEDIUM | S-155 found 3 memory entries that contradicted measured reality (workflow count, n8n version, intel log schema). Mitigation: audit-before-trust rule, verify every memorized number at session start. |

# 12. Appendix — Session-Over-Session Progression

Derived from the 10 Platform Assessment workbooks. Shows how the platform evolved from the PRE-S131 baseline to S-155.

| Session | Workflows | Pipeline | Dominant work |
| --- | --- | --- | --- |
| PRE-S131 | 148 | $800M+ | Baseline assessment. 129 unauth webhooks, 74 no-error-handling, 35 SQL injection risks. Phase 0 plan drafted. |
| S-131 | 148 | $800M+ | Charter ratified. Hardening plan + consolidation map finalized. |
| S-133 | 148→138 | $800M+ | Phase 0 starts: webhook auth batch-added, error handler workflow created, n8n 2.9.2 → 2.14.2, dead workflow cleanup, master-scanner merged, Telegram bot deployed, morning briefing live. |
| S-135 | 138 | $800M+ | Phase 0 continuation. Task Runners configured. Operator interface sheet added. |
| S-144 | 134 | $3.5B (inflated) | Heavy build-out. PGVector 761 vectors. HITL gates. SQL parameterization 22 WFs/32 nodes. 15/15 regression. MAPS backlog. |
| S-145 | 134→151 (+17) | $2.3B (cleaned) | Major data cleanup: normalize_opp_hierarchy trigger, 315 non-GDA opps removed, 88 WFs + 59 Auth Guards patched. 38 capture plans. 35 competitors with 5 landscapes. |
| S-146 | 151 | $2.3B | Phase 0 formally complete: 143/143 webhook auth, 74/74 error handler, SQL audit closed on capture-plan. 13 credentials (Perplexity added, Schwab deleted). 729 opps. |
| S-147→S-153 | 151→152 | $2.303B | Senior DevOps Hardening Charter. Money formatter unified (window.GDA_USD). Capture Plan Save fixed after silent fail. SEWP VI ghost data fixed ($60B → $9.17M). 5 cron workflows fixed. Gist update auth fixed. |
| S-154 | 152 | $2.303B | Platform health 19/19 (100%) real endpoints. Pattern sweep closed (6 nodes). Bug class findings: non-existent columns, typeVersion 3+ Switch missing options, wrong table names. Endpoint validation methodology corrected (R-WR-15). |
| S-155 | 152 | $2.303B | Hardening + protocol debt session. 3 fixes shipped (capture-plan-cards auth, gist-update broken_blocked, gist-update array handling). 5 of 5 critical workflows pinned. 3 investigations root-caused (Items #4, #6, #10). New rule R-SR-13 after sweep false-positive near-miss. 20 new debt items logged. |

### Key inflection points

- S-133: Phase 0 begins. This is when the webhook auth batch and error handler rollout turned the platform from open-surface into a hardened instance.

- S-136: PGVector semantic search goes live with 761 vectors. This is the moment the platform became searchable by concept, not just keyword.

- S-145: The data cleanup session. Pipeline went from $3.5B inflated garbage to $2.3B clean GDA-relevant. Department hierarchy normalized. This is when the reporting layer became trustworthy.

- S-146: Phase 0 formally complete. 100% of the hardening charter closed. Platform crosses from "being hardened" to "hardened."

- S-153: Senior DevOps Hardening Charter. Pattern-sweep approach introduced. 5 layered bugs fixed across pipeline-health-digest. Money formatter unified.

- S-154: R-WR-15 methodology rule added after discovering S-153 validation had fabricated 14 of 24 endpoint names from workflow names. 100% real frontend endpoint health achieved.

- S-155: R-SR-13 rule added after near-miss on Switch/If batch patch. All 5 critical workflows pinned. Item #10 intel log root cause found. Deep investigation phase — more scoping than shipping.

### Trend lines

- Workflow count: 148 → 134 → 151 → 152 (merged and consolidated then grew again with new builds)

- Pipeline value: $800M → $3.5B (inflated) → $2.3B (cleaned) → $2.303B (stable since S-145)

- Hardening completion: 0% → 100% over S-131 to S-146 (14 sessions)

- Audit findings: 1,230 pre-S131 → 934 post-S155 (24% reduction, with 0 Critical and 0 High remaining)

# 13. S-156 Session Delta (April 10, 2026)

Session ran pure-MCP (Chrome connector unavailable in this chat). Three fixes shipped, one workflow diagnosed, five items deferred with stated reasons, four new debt items logged. Tool budget exhausted mid-version-sweep.

## 13.1 Fixes shipped

RR-37 Format Gist array handling — VERIFIED. Static code inspection of the normalize() function against all RR-37 input classes (string, array-of-strings, array-of-objects, plain-object, null, undefined, empty). All three target fields (completed, broken_blocked, next_steps) route through normalize() and handle every case correctly. Active version e6b60448 on GDA.auto.gist-update (djgOV2vX3PIv9cvm). Chose static inspection over live smoke test to avoid overwriting the production master gist with test content.

RR-35 GDA.api.trends Route Action — SHIPPED. Switch typeVersion 3.2 had missing per-condition options. Patched both conditions with combinator "and", options.caseSensitive=true, options.typeValidation="loose", and unique condition IDs. Version 6734cebe / v235 on workflow XH3IhyvWMPoZzxBS. This was the S-155 turn 3 anchor test case (confirmed real victim after false-positive sweep was caught by R-SR-13 spot-checks). Full instance-wide sweep of other Switch/If victims deferred — needs postgres access for the corrected per-rule-condition query.

RR-27 OODA Log to Intelligence Log — SHIPPED. Three stacked bugs fixed in one patch: (1) wrong columns — was writing workflow_name, session_id, target, summary, generated_at (none exist), now writes canonical source, agency, finding, category, priority, timestamp; (2) SQL injection surface — was string-interpolating via quoted templates, now parameterized with $1..$6 and queryReplacement using {{ }}-wrapped expressions to tolerate commas in summary/agency values; (3) OODA confidence_score now maps to priority (HIGH/MEDIUM/LOW). Version 0e579938 / v276 on GDA.api.ooda-loop 2 (pkPpMhiz8IdRy7To). Executions still show 10/10 success because continueOnFail was eating the old errors silently — post-patch, rows will actually land.

## 13.2 Investigations and diagnoses

RR-28 intel-feed never executed — DIAGNOSED, not fixed. Execution stats confirm 0 executions ever, lastExecutionTime null. Workflow itself (KIT8cj4V2cMFdSkA) is well-built: uses canonical schema for the Write to Intelligence Log node, proper $1::jsonb parameterization, 48-hour dedup logic. Root cause: webhook-only trigger with nothing upstream calling it. Fix path is semantic, not mechanical — Shawn decides whether to add a cron trigger (recommended 6x/day) or delete the orphan. Blocking on one-line answer.

Version history sweep — PARTIAL. Confirmed the S-155 critical pins intact: capture-plan v4=3063 (2026-04-10 15:41), dashboard-mega v1=3070 (2026-04-10 18:20). Discovered that n8n_update_partial_workflow auto-creates history entries as a side effect — trends, ooda-loop, and gist-update each now have multi-entry history from this session and S-155 turn 4. That means every partial-diff patch silently pins a rollback target, which is good news for RR-29 but means memory’s "only 5 critical pinned" is understated. Full instance-wide enumeration deferred — one-workflow-at-a-time burns context budget.

Community nodes — partial. n8n_audit_instance confirmed 6 community nodes installed on the instance. Which specific 6 is still unknown — half-answers D5 in the strategic decisions section.

## 13.3 Deferred with reason

Full Switch/If instance sweep — needs postgres for the corrected per-rule-condition query. No SSH/Chrome this session.

RR-32 ooda-loop parallelization — requires structural rewrite (4 parallel branches from Extract Inputs). High risk via partial-diff on a critical workflow in a blind pure-MCP session. Better path: SSH export, local edit, import.

RR-33 daily-actions cache — best fix is frontend-side (prefer Webhook List over Webhook Trigger unless user explicitly clicks regenerate). Needs App.jsx edit and deploy.

KPI cards wire to real data — needs App.jsx grep (lines 5184-5192) and deploy. SSH required.

D4 Perplexity/Deep Research sweep — not started. Tool budget exhausted. Would be a single postgres query against workflow_entity JSONB for the Perplexity credential ID XbSFD2Awtv15Iare. Resolves Phase 3 Item #22 status.

## 13.4 New debt logged (RR-38 through RR-41)

RR-38 MEDIUM: gda_intelligence_log time column divergence. OODA (post-S-156) writes to the timestamp column. intel-feed writes to created_at. All reader queries filter on timestamp. Schema has both columns. If intel-feed ever activates, its writes will be invisible to readers. Canonicalize to timestamp (recommended) and patch intel-feed before enabling its schedule. This must be resolved before RR-28.

RR-39 — RETRACTED. Initially flagged daily-actions referencing has_capture_plan as a non-existent column, but on re-read it is a CTE-derived alias from a CASE expression, not a table reference. False alarm, no fix needed.

RR-40 LOW: ooda-loop double-entry to Extract Inputs. Both Auth Guard direct and Route OODA fall-through path feed into Extract Inputs. Every call hits Extract Inputs twice. Contributes to RR-32 latency. Clean up during the RR-32 parallelization refactor.

RR-41 MEDIUM: ooda-loop SELECT-side SQL injection surface. Fetch Recent Intel, Fetch Competitor Cache, and Fetch Active Alerts all use {{ $('Extract Inputs').first().json.target }} string interpolation inside WHERE clause ILIKE patterns. Symmetric fix to RR-27 — parameterize with queryReplacement. Target values come from authenticated user input, so lower risk than an open endpoint, but still a real surface.

## 13.5 Platform state at S-156 close

152 active workflows. 0 Critical / 0 High audit findings. 5 S-155 critical pins intact plus 3 new side-effect pins from S-156 patches (trends, ooda-loop 2, gist-update). Total fixes shipped this session: 3. Investigations root-caused: 2. New debt items logged: 3 (RR-38, RR-40, RR-41). R-SR-09 artifact protocol: this docx delta append and a matching xlsx S-156 sheet append complete the required artifacts. Master gist push was not possible from the S-156 chat (no Chrome, no network) — owed to S-157 kickoff.

— End of document —